## Slide 1
Maturing IT governance practices through effective PPM change management
Kiron D. Bondale, PMP – Solution Q Inc.
Sandro Gentile – Carleton University
June 8, 2011

## Slide 2: Agenda
What is PPM & why pursue it?
Symptoms & causes of PPM initiative failure
Myths & guiding principles
Functional management
Project leaders & team members
Tips
Carleton University IT case study

## Slide 3: This never happens, right?

## Slide 4: How about this?
A VIP lobbies for an IT project based on inflated assessment of expected benefits & minimal (or no) evaluation of risk
It gets approved and launched
Project benefits are never realized & VIP is never held accountable

## Slide 5: Why pursue PPM?
Too many projects, too few staff?
Unproductive multi-tasking?
Unable to justify resource augmentation or project prioritization?
Improve predictability of project outcomes?
Evolve IT beyond “order taking” mode?

## Slide 6: What is PPM?
Doing the right projects
Strategic approach to managing project investments with the objective of maximizing realized business value
A risk-balanced approach to investment decision making
It is a behavioral shift from optimizing individual projects to optimizing the sum of many projects

## Slide 7: PPM initiative failures - Symptoms & causes
Cultural disconnects or resistance?
Too bureaucratic procedures or complex tools?
Behaviors that don’t change?
Lack of tangible benefits?
Lack of process compliance or enforcement?
= all symptoms of ineffective change management

## Slide 8: Myths & misconceptions
If you build it, they will come
Everyone will follow the new procedures because they are just common sense
Management knows that these things take time to deliver value
We can enforce accountability with the new practices
Our staff resist change on principle

## Slide 9: Guiding principles
Visible executive sponsorship & commitment
Whole lifecycle communication
Expect, identify, and manage resistance
Address compliance issues constructively
“Walk a mile in the shoes”
“Show me the money”

## Slide 10: Executive sponsorship
What NOT to look for in an executive sponsor!

## Slide 11: Functional management – Perceived threats
  Increased accountability
  Reduced ability to play politics
  Increased effort spent on resource administration

## Slide 12: Functional management – Potential selling points
  Easier to process resource requests
  Evidence to justify project prioritization or resource augmentation
  Increased visibility into project status and decision making
  Increased ability to motivate staff
= Increased gratification for work done

## Slide 13: Project leaders & team members – Perceived threats
  Counter to stereotypical North American “maverick” culture
  New procedures = more work
  “Big Brother” or micro-management
  No more “custom” project status updates…

## Slide 14: Project leaders & team members – Potential selling points
  Improved project predictability
  Reduced status reporting effort
  (Hopefully) focused & reduced workload
  Less effort spent firefighting = more time spent on completing project work
  Reduced multi-tasking = less effort wasted on context switching
= Increased gratification for work done

## Slide 15: Tips
  Include at least one resource from each impacted role
  Tie individual performance objectives to the initiative
  Coaching is better at addressing compliance issues than enforcement
  Reward early adopters

## Slide 16: Tips
  Avoid “big bang”
  Focus on the least amount of change required to achieve short term business objectives
  Don’t collect data that you are not planning to use (and share)

## Slide 17: Tips
  Actively solicit and incorporate feedback
  Provide simple “PM 101” training for all impacted staff
  Make sure you have process coaches!
  Leverage tools appropriately to automate new procedures & provide explicit procedural guidance on use of these tools

## Slide 18: Carleton University Case Study

## Slide 19: Carleton University
About Carleton
Why pursue a PPM Initiative?
Our Approach
The Achievements
What’s next?
Lessons Learned
Management Reports

## Slide 20: About Carleton University IT
Ottawa Ontario
26,000 registered students
2,000 staff
1,600 instructors
97 Information Technology staff (CCS) *
4 staff in the Project Office
PM methodology for at least 7 years

## Slide 21: Carleton University IT metrics
Number of IT Internal projects
  10 Active and 14 Proposals
Number of user community projects
  15 Active and 9 Proposals **
Number of project resources
  H.I.T. team comprises 15 people

## Slide 22: Why pursue a PPM initiative?
The PM reasons
  Too many projects, not enough resources
  Every project is critical… to someone
  The stealth projects…what do they become
  The zombie projects
  The failed projects

## Slide 23: Why pursue a PPM initiative?
The Corporate reasons
  Lack of overall prioritization
  Priority within the silos
  First past the gate
  No picture of all IT initiatives
  Impossible to do Resource Management in IT

## Slide 24: What approach was taken?
  Develop a project proposal process
    In IT first
    Prioritize and categorize
    Authorize for Charter development (project initiation)
  Flesh out the issues in IT
  Introduce PPM to the Community
  Change the composition and mandate of the ISSC
  Introduce the proposal and governance at ISSC

## Slide 25: What was achieved?
Projects align with corporate or IT strategies
Inventories of proposals and active projects are available to stakeholders/ senior management
IT has a MUCH better picture of upcoming projects
Priorities are known and agreed to
Input to IT resource planning

## Slide 26: What’s next?
Focus on improving Resource Management
More up front analysis work
One central inventory of projects and proposals
Connect the Corporate and IT strategic Planning processes

## Slide 27: Lessons Learned
It’s a change management process
  It is a sloooooow process
  Change from project details to strategic
Need to do lots of educating
  The why and benefits
  Constant communication
IT Governance at the Senior level
Start in IT Org with IT projects

## Slide 28: Report Examples

## Slide 29
 |  |  | H.I.T Team Resource |  | Planned May(%) | Planned Jun(%) | Planned Jul(%)
Davis, Patricia - [Fulltime Resource] |  |  |  | Total | 128 | 94 | 77
 |  |  |  | Availability | (28) | 6 | 23
 | Project Time |  |  | Total | 117 | 74 | 57
 |  | SCP045A - Faculty Electronic Recruiting System |  | Total | 54 | 27 | 21
 |  | SCP029 - Reengineering Grad Admissions & Funding Processes |  | Total | 10 | 10 | 11
 |  | SCP035 - Travel & Expense Management |  | Total | 48 | 31 | 20
 |  | SCP030 - Teaching Assistant Management |  | Total | 5 | 6 | 5
 | Non-Project Time |  |  | Total | 10 | 20 | 20
 |  |  | Operational support & maintenance | Total | 10 | 20 | 20
Gillam, Brian - [Fulltime Resource] |  |  |  | Total | 168 | 160 | 269
 |  |  |  | Availability | (68) | (60) | (169)
 | Project Time |  |  | Total | 168 | 160 | 218
 |  | SCP039 - Banner Document Management System (BDMS) |  | Total | 84 | 80 | 175
 |  | SCP029 - Reengineering Grad Admissions & Funding Processes |  | Total | 63 | 60 | 38
 |  | Student Systems Support AD |  | Total | 21 | 20 | 5
 | Non-Project Time |  |  | Total | 0 | 0 | 50
 |  |  | Annual leave/ time off | Total | 0 | 0 | 50

## Slide 30: In Process Projects - Schedule Health
2009/ 2010 | June | July | Aug | Sept | Oct | Nov | Dec | Jan ‘11 | Feb ‘11 | Mar ‘11 | Apr ‘11
Green | 64% (7) | 45% (5) | 30% (4) | 46% (6) | 64% (9) | 75% (9) | 40% (4) | 54% (7) | 58% (7) | 34% (4) | TBD
Yellow | 36% (4) | 27% (3) | 62% (8) | 54% (7) | 36% (5) | 25% (3) | 50% (5) | 38% (5) | 42% (5) | 33% (4) | TBD
Red | 0 | 27% (3) | 8% (1) | 0% | 0% | 0% | 10% (1) | 8% (1) | 0 % | 33% (4) | TBD
CIO
On Schedule | Behind | Way Behind (30%)

## Slide 31
Questions?
kbondale@solutionq.com
sandro_gentile@carleton.ca