## Slide 1
Embarking on a LMS Switch: Approaches to the Selection Process

## Slide 2: Panelists
University of Waterloo: Andrea Chappell
  ANGEL to Desire2Learn
University of Alberta: Scott Delinger
  Various Blackboard & Moodle to Moodle 2.0
University of Lethbridge: David Hinger
  Blackboard WebCT to Moodle
McGill University: Maggie Lattuca
  Still in suspense 

## Slide 3: uWaterloo LMS background
28,000 students; 1300 (70%) courses in LMS
LMS history
  2000 – 2003: Homegrown pedagogical “front end”
    Initially Blackboard for back end tools, then ANGEL
  Summer 2004 – present: ANGEL
  May 2009: Blackboard buys ANGEL … project struck
Coming from a “happy place” … one LMS for campus, pretty happy with it

## Slide 4: Serendipitous Pre-project
Oct. 2008 – Apr. 2009: Online Learning Environment Review Project
  Student survey (7000 responses to 5 multiple choice, 1100 responses to open question)
  Faculty focus session (~30 from across spectrum)
  Scan LMS landscape, Web 2.0/social, cloud, etc.
Concluded: Better “live”, math, audio/video (extensible), and mobile … but keep ANGEL 

## Slide 5: Overview of selection process
Specifications: Fall 2009 – March 2010
RFI: May 2010
RFP: Aug. 2010
Evaluate RFP, Open Source: Sep. – Dec. 2010
Recommendation to university IT: Feb. 2011
Award to Desire2Learn: early March 2011

## Slide 6: Preparing for Process – Tips
Understand your campus LMS culture
  Still want/need an LMS?
  Want out-of-box or demand lots of change?
  Do you know you want Open Source?
Is the project team complete?
  Core team: IT & pedagogical support, distance ed, Library, “the faculty”, “the students”
  Resource: Bookstore, Analytics, Emerging tech

## Slide 7: Input from constituents – Tips
Focus requested input, but also leave opportunity for open comment.
Student survey inquired about mobile access, communication tools, learning experience, + open question.
Instructor focus groups were asked, What works, what doesn’t, what you’d like to see?

## Slide 8: RFI/RFP Specifications – Tips
Focus less on basic, more on your scenarios
Functionality – we divided into 4 sections:
  Basic (expected in all LMSs) – respondents confirm or explain deviations – less work!
  Specialized (beyond Basic, and on which we rely); e.g., teams, repositories, automation
  Integration and extension capabilities
  Desirable (e.g., math, a/v communications, ePortfolio, mobile strategies, content mgmt)

## Slide 9: RFI – Tips
Why do you want one? We used it to:
  “Beat the bushes” (Who will respond)
  Test specs (Got answers we wanted?)
  Ask open-source specific questions.
Received 9 responses (but, only 4 to RFP!)
Do it again? Not so sure.
  Helped get the RFP right.
  But, longer process, maybe lost RFP respondents.

## Slide 10: RFP – Tips
If plan to include “from source” Open Source, say so in RFP (Purchasing happier).
Know how to assess RFP rating scheme
  If team does all sections together, take average or mean or ? What to do with outliers?
  Or, make small groups responsible for marking some sections?
Keep notes on why mark areas down in case challenged by vendors.

## Slide 11: Implementation
How aggressively do you want to move?
  “Rip off the bandage” (quick move to one system)
  Take time for thoughtful change (e.g., for greater consistency and to take advantage of new system)
Start with “robust” instructors who can deal with change and challenges
Be ready to accept new ways of doing things
  Opportunities may present themselves!

## Slide 12: UAlberta LMS background
37,600 students; 2300 courses in LMS in fall/winter
LMS history
  1998 – 2010: WebCT – Blackboard Vista 8
    Centrally supported
  2004: AB School of Business adopts Blackboard
  2005 – 2010: Moodles pop up
  2009: LMS Review says adopt Moodle, keep Vista
  Summer 2010: Evaluation of LMS options
  Fall 2010: Moodle selected as next LMS

## Slide 13: Overview of selection process
Read 2009 LMS report
Summer 2010
  Arm’s-length from CIO review process
  meet with University community
  Eval Vista, Learn, Moodle tools in use/requested
Issue Evaluation Team report, get feedback
Oct 4, 2010: Moodle announced
Moodle 2.0 pilot run Winter Term 2011

## Slide 14: Implementation – Tips
Timeline
  ~6000 course sections by Jan 2013
Pilot w/enthusiastic experimenters
  Capture all feedback, address issues, inform training
  Courses selected to represent many types
  Take calculated risks
Oversight Committee
Project Team: PM, sw, hw, train, comms, owners

## Slide 15: Moving to Moodle
David Hinger

## Slide 16: WebCT (Blackboard CE)
Started - September 1999
Blackboard purchased - 2006

## Slide 17: Options
Move to Blackboard Learn
Move to an alternative LMS
Both will require the same amount of time, money and effort!

## Slide 20: LMS Transition Steering Committee

## Slide 21: Evaluation Process

## Slide 27
How do we Make the Move?

## Slide 28
Communication Strategy
Moodle

## Slide 29
Meet Steve

## Slide 32
Moodle Swag
Get your picture
with Steve

## Slide 33: Create a Sense of Urgency It’s Here Poster Todd’s Videos How do I Move

## Slide 34
How do we design a new
Moodle for the U of L?

## Slide 36: Blue Sky Ideas
Lets start from scratch - What do you want to see.
Not constrained by the limitations of the technology!

## Slide 37: LMS Design Game
Design your own LMS
Posterboard puzzle
Tactile exercise
Had to work out Navigation issues

## Slide 38: U of L Moodle Theme

## Slide 39: McGill Background
36,531 students
1,627 tenured and tenure-stream faculty
11 faculties and 10 schools
WebCT since 1998
WebCT Vista since 2005
Over 20,000 course sections
72% faculty employ the LMS

## Slide 40: User Requirements
2009-2010
Use Case model
  31 instructors, representing 11 faculties
  8 students, from various departments
  15 administrative staff, from 7 departments that support teaching and learning

## Slide 41: Findings
Faculty
  Collaboration tools
  Open content
Students
  Collaboration tools
  Customization of online learning environment
Staff
  Collaboration tools
  Open content

## Slide 42: Project Structure
Executive Committee
Sponsor - Provost
Project Team (RFI)
Consultation Group – Pedagogy
Consultation Group – Technology
Selection Team (RFP/CFT)

## Slide 43: RFI
2010-2011
What don’t we already know?
Opportunity to evaluate open source
Refine our requirements, test them
Involve and hear from our community

## Slide 44: RFI
2 proprietary solutions
2 service providers for Moodle
1 service provider for Sakai – too late!
Are we ready for open source?
  Consulted with Canadian and American universities

## Slide 45: RFI
Full day vendor demos (x 4)
  Morning dedicated to pedagogy
  Afternoon dedicated to technology
Online evaluation form
Opportunity to ask questions, vendor or Educational Technologies (used back channel)
Instructor, student, staff ‘sandboxes’
Sample courses migrated (evaluation form)

## Slide 46: What We Learned
Mandatory and general requirements
Open to hosted options
Definitive requirements, yes or no
Short overview of solutions by vendor
Simplified evaluation forms
Would we do it again?
Yes!

## Slide 47: RFP/CFT
Released in May 2011
Anticipate decision end June

## Slide 48: Implementation
1st pilot, January 2012
2nd pilot, May 2012
Go live, September 2012

## Slide 49: For more information …
uWaterloo: andrea.chappell@uwaterloo.ca
  http://ist.uwaterloo.ca/projects/lms_selection
Alberta: scott.delinger@ualberta.ca
  http://www.moodle.ualberta.ca/
Lethbridge: hingde@uleth.ca
  http://www.uleth.ca/crdc
McGill: maggie.Lattuca@mcgill.ca
  http://blogs.mcgill.ca/mycourses